**SPRIN1 REVIEW DOCUMENT**

**English For You**

**Date :** 17/10/2018

**Team member:** Trần Nguyễn Hữu Nghĩa

Đỗ Văn Trường

Đoàn Nữ Thục Oanh

Đinh Trần Anh Trúc

1. Functionality of sprint

* Home page
* Login – Logout
* Remember Password
* Word explain Waiting page
* Game Word explain
* Play Time

|  |  |
| --- | --- |
| **Done** | **Not Done** |
| ***Home Page*** | ***Login-Logout*** |
| Design user interface of Home page | Code back-end for Login-logout |
| Code front-end for Home page | ***Word explain Waiting page*** |
| ***Login-Logout*** | Design a Database for waiting page(waiting to connect with other player) |
| Design user interface of login-logout | Code back-end for waiting page |
| Design a Database for login-logout | ***Game Word explain*** |
| Code front-end for Login-logout | Code front-end for Chat form |
| ***Remember password*** | Code back-end for Chat form |
| Design user interface of remember password | ***Play Time*** |
| Design a Database for remember password | Code back-end for playtime |
| Code back-end for remember password | Code back-end for playtime |
| ***Word explain Waiting page*** |  |
| Design user interface waiting page(waiting to connect with other player) |  |
| Code front-end for waiting page |  |
| ***Game Word explain*** |  |
| Design user interface of chat form (explainer) |  |